Heed

UX Improvement Guide

Practical, prioritised improvements for the next iteration — March 2026

This guide covers the next layer of user experience improvements for Heed. Every recommendation is grounded in what the app currently does, not generic advice. Items are grouped by impact and ordered within each group from highest to lowest effort.

| QUICK WINS < 2 hours each | HIGH VALUE Half-day to 1 day | BIG FEATURES 2–5 days | ADVANCED 1–2 weeks |
| --- | --- | --- | --- |

QUICK WINS   <2 hours each

# Quick Wins

## 1. Fix the Dead Search Bar

The search TextField in the Navbar accepts input but does nothing. This is the single most noticeable UX gap because it looks functional and is prominent. At minimum, add a "Search coming soon" tooltip or disable it visually. The better approach:

// Navbar.jsx — client-side fuzzy search over project + task names

const [query, setQuery] = useState("");

const [open, setOpen] = useState(false);

// In store/selectors.js — add:

export const selectSearchableItems = createSelector(

[selectAllProjects, selectAllTasks],

(projects, tasks) => [

...projects.map(p => ({ type:"project", id:p.id, label:p.name, href:`/projects/${p.id}` })),

...tasks.map(t => ({ type:"task",    id:t.id, label:t.title, href:`/taskDetails?taskId=${t.id}&projectId=${t.projectId}` })),

]

);

Implement as a Popover that appears below the search bar. Filter with .toLowerCase().includes(). No backend needed — all data is already in Redux.

## 2. Empty States with Action Prompts

Several pages show empty containers with no CTA when a user has no data. Empty states are prime real estate for guiding new users.

| Screen | Current State | Improved State |
| --- | --- | --- |
| Projects page | Generic "No projects" text | Icon + "Create your first project" button + brief description of what a project is |
| Teams page | "You are not part of any team yet" | Icon + "Create a team" + "Join with code" side by side as two CTAs |
| TaskDetails comments | "No comments yet. Be the first!" | Keep the text, add a subtle pointing arrow to the comment input below |
| Dashboard Recent Activity | Clock icon + "No recent activity" | Add "Tasks you work on will appear here" to explain the mechanic |

## 3. "View More" Button in TasksSummary

The "View X more" button in the TasksSummary sidebar cards has no onClick. Wire it to scroll to the My Tasks section:

import { useNavigate } from "react-router-dom";

const navigate = useNavigate();

// In TasksSummary.jsx card render:

{card.count > 3 && (

<Button size="small" fullWidth variant="text" color="inherit"

onClick={() => navigate("/dashboard#my-tasks")}

endIcon={<ArrowRight className="w-3 h-3" />}>

View {card.count - 3} more

</Button>

)}

## 4. Add BACKLOG to Dashboard Filter

Dashboard My Tasks filter is missing BACKLOG. Since new tasks default to BACKLOG, new users who create tasks will be confused when their tasks don't appear in any filter:

<MenuItem value="BACKLOG">Backlog</MenuItem>

Add after the "All Status" MenuItem. Also add a BACKLOG stat card to the 4-stat row:

{ label: "Backlog", value: taskStats.backlog,

color: "bg-slate-100 dark:bg-slate-800 text-slate-600 dark:text-slate-400" },

Update selectUserTasksCountByStatus in selectors.js to include backlog: tasksByStatus.BACKLOG?.length || 0

## 5. Replace Skeleton Sliver in TeamDetails

Replace the unsized <Skeleton /> with actual content placeholders that match the page layout:

if (teamsLoading) return (

<div className="max-w-6xl mx-auto space-y-6 py-6">

<Skeleton variant="text" width="30%" height={40} />

<Skeleton variant="text" width="50%" height={20} />

<div className="grid md:grid-cols-2 gap-6">

<Skeleton variant="rectangular" width="100%" height={300} sx={{ borderRadius: 2 }} />

<Skeleton variant="rectangular" width="100%" height={300} sx={{ borderRadius: 2 }} />

</div>

</div>

);

HIGH VALUE   Half-day to 1 day each

# High Value Improvements

## 6. Keyboard Shortcuts

Power users expect shortcuts. Add a global handler with a shortcuts modal:

// src/hooks/useKeyboardShortcuts.js

useEffect(() => {

const handler = (e) => {

if (e.metaKey || e.ctrlKey) {

if (e.key === "k") { e.preventDefault(); openSearch(); }

if (e.key === "n" && isProjectPage) { e.preventDefault(); openCreateTask(); }

if (e.key === "p") { e.preventDefault(); navigate("/projects"); }

}

if (e.key === "?" && !isInputFocused()) openShortcutsModal();

};

window.addEventListener("keydown", handler);

return () => window.removeEventListener("keydown", handler);

}, []);

Show a shortcuts reference with ? key. Display ⌘K / Ctrl+K hint in the search bar placeholder.

## 7. Optimistic UI for Task Status Changes

Currently, clicking a status dropdown triggers a loading toast that blocks the UI for 1-2 seconds. Use optimistic updates to feel instant:

// In ProjectTasks.jsx handleStatusChange:

// 1. Update Redux immediately (optimistic)

dispatch(updateTaskAction({ ...task, status: newStatus }));

// 2. Fire API in background

try {

const { task: updated } = await updateTask({ id: taskId, status: newStatus }).unwrap();

dispatch(updateTaskAction(updated)); // reconcile with server value

} catch (error) {

dispatch(updateTaskAction({ ...task, status: task.status })); // rollback

toast.error("Failed to update status");

}

Remove the loading toast entirely — the change should feel instantaneous with a silent background sync.

## 8. Project Progress Bar — Live Calculation

project.progress is a database column that defaults to 0 and is never updated. The ProjectOverview component already derives progress from task counts correctly. Persist this calculation back to the database on task status changes so the progress column stays in sync:

// In tasks.controller.js updateTask — after updating the task:

const allTasks = await prisma.task.count({ where: { projectId: task.projectId } });

const doneTasks = await prisma.task.count({

where: { projectId: task.projectId, status: "DONE" }

});

const progress = allTasks > 0 ? Math.round((doneTasks / allTasks) * 100) : 0;

await prisma.project.update({

where: { id: task.projectId },

data: { progress },

});

This makes the progress column meaningful for sorting/filtering projects and removes the need to derive it in the frontend every time.

## 9. Confirmation Dialogs — Replace window.confirm()

The app uses window.confirm() for delete confirmations in 3 places (ProjectTasks, ProjectSettings, TeamDetails). window.confirm() blocks the event loop, is unstyled, and shows a browser-branded dialog that breaks the app's design language. Replace with a React confirmation modal:

// src/components/ui/ConfirmDialog.jsx

export function ConfirmDialog({ open, title, message, onConfirm, onCancel, danger=false }) {

return (

<Dialog open={open} onClose={onCancel} maxWidth="xs" fullWidth>

<DialogTitle>{title}</DialogTitle>

<DialogContent><Typography>{message}</Typography></DialogContent>

<DialogActions>

<Button onClick={onCancel}>Cancel</Button>

<Button onClick={onConfirm} color={danger?"error":"primary"} variant="contained">

Confirm

</Button>

</DialogActions>

</Dialog>

);

}

## 10. Task Drag-and-Drop Reordering

The database schema already has an order field on Task. Wire it up with a kanban-style drag interface on the ProjectTasks view. Use @dnd-kit/core (lighter than react-beautiful-dnd, React 19 compatible):

npm install @dnd-kit/core @dnd-kit/sortable @dnd-kit/utilities

Create a KanbanBoard component with columns by status. Each card is a SortableContext item. On drop, call PATCH /api/tasks/:id with the new order value. The backend updateTask controller already accepts all fields including order — just pass it.

Start with reordering within a single status column (order within BACKLOG, order within TODO, etc.) before implementing cross-column moves — cross-column changes status + order simultaneously and is harder to reconcile.

## 11. Notification Dot on Profile Avatar

The schema has a full Notification model (TASK_ASSIGNED, TASK_UPDATED, COMMENT_ADDED, MENTION, INVITE, PROJECT_UPDATED) but no UI for it. Add a minimal version first:

- Backend: Add GET /api/notifications and PATCH /api/notifications/:id/read endpoints

- Frontend: Poll GET /api/notifications?unread=true every 60s using RTK Query with pollingInterval: 60000

- Show a red dot on the profile avatar in Navbar when unread count > 0

- Add a notifications dropdown (replacing or alongside the profile menu) showing the last 10

Don't show toast notifications for every event — only for MENTION and direct TASK_ASSIGNED. Other types should surface only in the notifications panel.

BIG FEATURES   2-5 days each

# Big Feature Improvements

## 12. Functional Global Search

The search bar is the most visible non-functional element in the app. Full implementation:

- Backend: POST /api/search — accepts { query } and searches project names, task titles, team names using PostgreSQL ILIKE

- Frontend: RTK Query useSearchQuery with 300ms debounce (use skip: query.length < 2)

- Results grouped by type in a Command Palette style popover (Cmd+K / Ctrl+K opens it)

- Keyboard navigation: arrow keys to move between results, Enter to navigate, Esc to close

- Recent searches stored in localStorage (last 5)

// server — search controller

const results = await Promise.all([

prisma.project.findMany({ where: { name: { contains: q, mode: "insensitive" },

team: { members: { some: { userId } } } }, take: 5 }),

prisma.task.findMany({ where: { title: { contains: q, mode: "insensitive" },

project: { team: { members: { some: { userId } } } } }, take: 10 }),

]);

## 13. Real-Time Collaboration Indicator

Show who else is viewing the same project or task right now. Simple implementation using Server-Sent Events (SSE):

- Backend: GET /api/presence/:projectId — SSE endpoint, keep connection open, broadcast when users join/leave

- Store presence in-memory (Map of projectId → Set<userId>) on the Express server

- Frontend: EventSource hook, show "3 people viewing" near the project header with avatar stack

- Clean up presence on page unload with navigator.sendBeacon()

This requires no database changes. In-memory presence resets on server restart which is acceptable. Upgrade to Redis pub/sub only when horizontal scaling is needed.

## 14. Sub-task Support

The schema already has parentId on Task and a SubTasks self-relation. Wire it up:

- In CreateTaskDialog: add "Parent Task" optional dropdown (searchable, scoped to current project)

- In TaskDetails: show sub-tasks as a collapsible checklist below description

- In ProjectTasks table: indent sub-task rows, show parent task in a tooltip on the title

- Progress bar on parent task based on how many sub-tasks are DONE

- Backend: getTaskById already returns task — add subTasks include in the query

## 15. Activity Log Feed per Project

The ActivityLog table exists in the schema but nothing writes to it. Add activity tracking to the most important mutations:

// Helper to add to any controller that mutates:

await prisma.activityLog.create({

data: {

entityType: "task",

entityId: taskId,

projectId: task.projectId,

userId,

action: "STATUS_CHANGED",

oldValue: { status: task.status },

newValue: { status: newStatus },

},

});

Then add a GET /api/projects/:id/activity endpoint and show it in a new "Activity" tab on ProjectDetails alongside Tasks/Notes/Calendar/Analytics/Settings.

ADVANCED   1-2 weeks each

# Advanced Improvements

## 16. Full-Text Notes with Markdown

The current ProjectNotes textarea is plain text. Upgrade to a rich-text experience:

- Install @uiw/react-md-editor (2.4kB gzipped, zero dependencies, works with React 19)

- Store markdown in the notes column (already a text field — no migration needed)

- Split view: edit on left, preview on right. Collapse to single-pane on mobile

- Add syntax highlighting for code blocks (it's built into the editor)

- Add @mention support that links to team member profiles (custom plugin)

## 17. Time Tracking per Task

Add a timeSpent field to the Task model and a simple timer UI:

- Schema: add timeSpent Int @default(0) (seconds) to Task

- Timer component: start/pause/stop buttons. Stores elapsed time locally, flushes to API on stop

- Show total time on TaskDetails and in ProjectAnalytics

- Add a "Time Logged" chart to ProjectAnalytics alongside the existing charts

## 18. Email Digest / Weekly Report

The email service (Nodemailer) is already configured. Add a weekly digest:

- Backend: A scheduled job (use node-cron) that runs every Monday at 8am per user's timezone

- Digest content: tasks due this week, overdue tasks, recent team activity, project progress changes

- User setting: "Email digest" toggle in Settings.jsx (wire to a new user preference field)

- Template: HTML email using the same design tokens as the app (black/white/blue palette)

## 19. Sprint / Milestone Planning

The most-requested feature in JIRA-like tools. Basic implementation:

- New Sprint model: id, projectId, name, startDate, endDate, goal, status (PLANNING/ACTIVE/COMPLETED)

- Many-to-many: TaskSprint join table (a task can be in one sprint at a time for simplicity)

- Sprint board view on ProjectDetails: new tab showing sprint backlog vs sprint tasks

- Sprint velocity chart in ProjectAnalytics: story points planned vs completed per sprint

- Sprint creation dialog: date range picker, drag tasks from backlog into sprint

# Recommended Implementation Order

Tackle these in order within each tier. Each builds on the previous:

This week (1–5 above)

- N-01: Fix auth rate limiter — security issue, 20 minutes

- 4: BACKLOG in Dashboard filter — 5 minutes

- 3: Wire TasksSummary "View more" button — 10 minutes

- 5: TeamDetails skeleton — 15 minutes

- 2: Empty states with action prompts — 2 hours

- 1: Basic search (client-side only) — 3 hours

Next sprint (6–11 above)

- 9: Replace window.confirm() with ConfirmDialog — 1 day (used in 3+ places, single component)

- 7: Optimistic task status updates — half day

- 8: Write progress back to DB on task change — half day

- 11: Notification dot on avatar — 1 day

- 6: Keyboard shortcuts — 1 day

- 10: Drag-and-drop task reorder — 2 days

Following month (12–19 above)

- 14: Sub-task support (schema ready, just needs UI wiring) — 3 days

- 15: Activity log feed (schema ready, needs controller writes) — 2 days

- 12: Full global search with command palette — 3 days

- 16: Markdown notes editor — 1 day (library drop-in)

- 13: Real-time presence indicator — 3 days

- 17: Time tracking — 5 days

- 18: Email digest — 3 days

- 19: Sprint planning — 2 weeks

Items 12–19 are non-trivial. Items 1–11 should all ship before starting them — they make the core experience reliable and the UX intuitive before adding complexity.