Heed

Backend Setup Guide

Phase-by-phase build plan. Auth is complete. This guide covers every remaining endpoint, the exact frontend wiring for each phase, and how data flows from Neon DB → Prisma → Express → Redux → UI.

Current State Snapshot

| Phase | Backend | Frontend Update | Status |
| --- | --- | --- | --- |
| 0 | Fix schema.prisma datasource + inviteCode | — | 🔴 FIX FIRST |
| 1 | Teams: UPDATE + member management | CreateTeamForm, JoinTeamButton, InviteMemberDialog | 🟡 Needs wiring |
| 2 | Projects: UPDATE + member management | CreateProjectDialog, ProjectSettings, AddProjectMember | 🟡 Needs wiring |
| 3 | Tasks: full CRUD wired to API | CreateTaskDialog, ProjectTasks, TaskDetails | 🟡 Needs wiring |
| 4 | User Profile CRUD | Profile.jsx, Settings.jsx | 🟡 Needs wiring |
| 5 | Comments on tasks | TaskDetails.jsx comments section | ⬜ Not started |
| 6 | Strip dummy data from Redux | teamsSlice, projectsSlice, tasksSlice | 🟡 Partial |
| 7 | Error boundaries + loading states | All pages | ⬜ Not started |

# Architecture & Data Flow

Understanding this flow is critical before touching any code. Every feature follows the same pattern:

🔁 The Standard Flow Neon DB (PostgreSQL) ← Prisma ORM ← Express Controller ← Route ← auth middleware ← axios (api.js) ← Custom Hook or Component ← Redux dispatch ← UI re-renders

### Company Logic: How Teams, Projects & Tasks relate

- A User can be a member of multiple Teams

- A Project belongs to exactly one Team

- A User can only see/create Projects inside Teams they belong to

- A Task belongs to exactly one Project

- Only team members can create/update/delete tasks inside that team's projects

- The owner of a Team is also its first member (auto-added on createTeam)

- The creator of a Project is also its first member (auto-added on createProject)

📡 Frontend Data Initialization On login → useInitializeAppData fires → parallel GET /api/teams + /api/projects + /api/tasks → dispatch(setTeams), dispatch(setProjects), dispatch(setTasks) → Redux populated → all pages render from store. Any create/update/delete must: 1) call the API, 2) then update Redux.

# Phase 0 — Fix Blocking Issues First

🔴 Do this before anything else Two bugs will prevent the server from working correctly with Neon DB and team creation.

## 0.1  Fix schema.prisma — Add DATABASE_URL

File: server/prisma/schema.prisma

The datasource block is missing url and directUrl. Prisma cannot connect to Neon without them:

datasource db {

provider  = "postgresql"

url       = env("DATABASE_URL")    // ← ADD THIS

directUrl = env("DIRECT_URL")      // ← ADD THIS

}

After editing, run:

cd server && npx prisma generate

## 0.2  Fix inviteCode generation in teams.controller.js

The current invite code uses Date.now() which collides, is guessable, and isn't URL-safe. Replace:

// CURRENT (bad):

inviteCode: `${name.toUpperCase()}-${Date.now()}`,

// REPLACE WITH (crypto-random, collision-proof):

import { randomBytes } from 'crypto';

inviteCode: randomBytes(4).toString('hex').toUpperCase(),  // e.g. 'A3F7C2B1'

## 0.3  Fix project creation — add required 'key' field

The Project schema has a required 'key' field (e.g. 'PROJ', 'CRM') used for issue keys like PROJ-42. The createProject controller doesn't set it. Add to the body extraction and create call:

// In createProject controller, extract key from body:

const { name, description, teamId, status = 'ACTIVE', key } = req.body;

// Auto-generate if not provided:

const projectKey = (key || name.trim().slice(0,4)).toUpperCase().replace(/[^A-Z]/g,'');

// Add to prisma.project.create data:

key: projectKey,

## 0.4  Remove dummy data from teamsSlice

File: client/src/store/slices/teamsSlice.js

Line 2 imports dummyTeams and line 52 initializes state with it. Remove both:

// DELETE line 2:

import { dummyProjects, dummyTeams } from '../../assets/assets';

// DELETE line 52:

const normalizedInitialTeams = normalizeTeams(dummyTeams);

// Change initialState teams/teamIds to empty:

const initialState = {

teams: {},

teamIds: [],

loading: false, error: null,

};

Also remove dummyProjects import from projectsSlice.js and tasksSlice.js — their initialState is already empty, just delete the unused import line.

# Phase 1 — Teams: Complete Endpoints

What exists: GET all teams, GET by ID, POST create, DELETE. What's missing:

- PATCH /api/teams/:teamId — update name/description

- POST /api/teams/:teamId/members — invite/add a member

- DELETE /api/teams/:teamId/members/:userId — remove a member

- POST /api/teams/join — join by invite code

## 1.1  New Endpoints to Add

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| PATCH | /api/teams/:teamId | { name?, description? } | { team } |
| POST | /api/teams/:teamId/members | { userId } — add member by user ID | { member } |
| DELETE | /api/teams/:teamId/members/:userId | — | { message } |
| POST | /api/teams/join | { inviteCode } | { team } |

## 1.2  Backend — Add to teams.controller.js

### updateTeam

export const updateTeam = async (req, res, next) => {

try {

const { teamId } = req.params;

const userId = req.userId;

const { name, description } = req.body;

const team = await prisma.team.findUnique({ where: { id: teamId } });

if (!team) return res.status(404).json({ message: 'Team not found' });

if (team.ownerId !== userId) return res.status(403).json({ message: 'Only owner can update team' });

const updated = await prisma.team.update({

where: { id: teamId },

data: { ...(name && { name: name.trim() }), ...(description !== undefined && { description }) },

});

res.json({ team: updated });

} catch (err) { next(err); }

};

### addTeamMember

export const addTeamMember = async (req, res, next) => {

try {

const { teamId } = req.params;

const { userId: targetUserId } = req.body;

const team = await prisma.team.findUnique({ where: { id: teamId } });

if (!team) return res.status(404).json({ message: 'Team not found' });

if (team.ownerId !== req.userId) return res.status(403).json({ message: 'Only owner can add members' });

const existing = await prisma.teamMember.findUnique({

where: { teamId_userId: { teamId, userId: targetUserId } }

});

if (existing) return res.status(409).json({ message: 'User already a member' });

await prisma.teamMember.create({ data: { teamId, userId: targetUserId } });

res.status(201).json({ message: 'Member added' });

} catch (err) { next(err); }

};

### removeTeamMember

export const removeTeamMember = async (req, res, next) => {

try {

const { teamId, userId: targetUserId } = req.params;

const team = await prisma.team.findUnique({ where: { id: teamId } });

if (!team) return res.status(404).json({ message: 'Team not found' });

if (team.ownerId !== req.userId && req.userId !== targetUserId)

return res.status(403).json({ message: 'Not authorized' });

if (team.ownerId === targetUserId)

return res.status(400).json({ message: 'Cannot remove team owner' });

await prisma.teamMember.delete({ where: { teamId_userId: { teamId, userId: targetUserId } } });

res.json({ message: 'Member removed' });

} catch (err) { next(err); }

};

### joinByInviteCode

export const joinByInviteCode = async (req, res, next) => {

try {

const { inviteCode } = req.body;

const userId = req.userId;

const team = await prisma.team.findUnique({ where: { inviteCode: inviteCode.toUpperCase() } });

if (!team) return res.status(404).json({ message: 'Invalid invite code' });

const existing = await prisma.teamMember.findUnique({

where: { teamId_userId: { teamId: team.id, userId } }

});

if (existing) return res.status(409).json({ message: 'Already a member' });

await prisma.teamMember.create({ data: { teamId: team.id, userId } });

res.json({ message: 'Joined team', team: { id: team.id, name: team.name } });

} catch (err) { next(err); }

};

## 1.3  Add to teams.route.js

import { updateTeam, addTeamMember, removeTeamMember, joinByInviteCode } from '../controllers/teams.controller.js';

router.patch('/:teamId', updateTeam);

router.post('/join', joinByInviteCode);              // Must be before /:teamId

router.post('/:teamId/members', addTeamMember);

router.delete('/:teamId/members/:userId', removeTeamMember);

## 1.4  Frontend Updates for Phase 1

| File | Change | Details |
| --- | --- | --- |
| CreateTeamForm.jsx | Replace dispatch(createTeamAtomic()) with api.post('/teams') | On success: dispatch(setTeams([...teams, newTeam])) or re-fetch with api.get('/teams') |
| JoinTeamButton.jsx | Replace dispatch(joinTeamAtomic()) with api.post('/teams/join', { inviteCode }) | On success: dispatch(setTeams([...teams, joinedTeam])) and navigate to team page |
| InviteMemberDialog.jsx | Replace dispatch(inviteMemberAtomic()) with api.post('/teams/:teamId/members', { userId }) | On success: re-fetch team data via api.get('/teams/:teamId') and update Redux |
| TeamDetails.jsx | Add 'Leave Team' button that calls DELETE /teams/:teamId/members/:userId | On success: filter team from Redux store and navigate to /teams |

💡 Frontend Pattern for All Create Actions 1. Call api.post() → 2. On success take the returned object → 3. dispatch the matching Redux action (e.g. createTeam action) with the real server data → 4. Show toast.success(). Do NOT call api.get() again after every mutation — use the returned object to update Redux.

# Phase 2 — Projects: Complete Endpoints

What exists: GET all, GET by ID, POST create, DELETE. What's missing:

- PATCH /api/projects/:projectId — update name, description, status

- POST /api/projects/:projectId/members — add member to project

- DELETE /api/projects/:projectId/members/:userId — remove member

## 2.1  New Endpoints to Add

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| PATCH | /api/projects/:projectId | { name?, description?, status?, priority?, endDate? } | { project } |
| POST | /api/projects/:projectId/members | { userId } | { message } |
| DELETE | /api/projects/:projectId/members/:userId | — | { message } |

## 2.2  Backend — Add to projects.controller.js

### updateProject

export const updateProject = async (req, res, next) => {

try {

const { projectId } = req.params;

const userId = req.userId;

const { name, description, status, priority, endDate } = req.body;

const project = await prisma.project.findUnique({ where: { id: projectId } });

if (!project) return res.status(404).json({ message: 'Project not found' });

if (project.createdBy !== userId) return res.status(403).json({ message: 'Only creator can update project' });

const updated = await prisma.project.update({

where: { id: projectId },

data: {

...(name && { name: name.trim() }),

...(description !== undefined && { description }),

...(status && { status }),

...(priority && { priority }),

...(endDate && { endDate: new Date(endDate) }),

},

});

res.json({ project: updated });

} catch (err) { next(err); }

};

### addProjectMember

export const addProjectMember = async (req, res, next) => {

try {

const { projectId } = req.params;

const { userId: targetUserId } = req.body;

const project = await prisma.project.findUnique({ where: { id: projectId } });

if (!project) return res.status(404).json({ message: 'Project not found' });

// Target must be a team member first

const isTeamMember = await prisma.teamMember.findUnique({

where: { teamId_userId: { teamId: project.teamId, userId: targetUserId } }

});

if (!isTeamMember) return res.status(400).json({ message: 'User must be a team member first' });

await prisma.projectMember.upsert({

where: { projectId_userId: { projectId, userId: targetUserId } },

create: { projectId, userId: targetUserId },

update: {},

});

res.status(201).json({ message: 'Member added to project' });

} catch (err) { next(err); }

};

### removeProjectMember

export const removeProjectMember = async (req, res, next) => {

try {

const { projectId, userId: targetUserId } = req.params;

const project = await prisma.project.findUnique({ where: { id: projectId } });

if (!project) return res.status(404).json({ message: 'Project not found' });

if (project.createdBy !== req.userId && req.userId !== targetUserId)

return res.status(403).json({ message: 'Not authorized' });

await prisma.projectMember.delete({

where: { projectId_userId: { projectId, userId: targetUserId } }

});

res.json({ message: 'Member removed' });

} catch (err) { next(err); }

};

## 2.3  Add to projects.route.js

import { updateProject, addProjectMember, removeProjectMember } from '../controllers/projects.controller.js';

router.patch('/:projectId', updateProject);

router.post('/:projectId/members', addProjectMember);

router.delete('/:projectId/members/:userId', removeProjectMember);

## 2.4  Frontend Updates for Phase 2

| File | Change | Details |
| --- | --- | --- |
| CreateProjectDialog.jsx | Replace dispatch(createProjectAtomic()) with api.post('/projects', { name, description, teamId, key }) | On success: dispatch(addProject(response.project)) — uses existing Redux action |
| ProjectSettings.jsx | Replace dispatch(updateProjectAtomic()) with api.patch('/projects/:id', body) | On success: dispatch(updateProject(response.project)). Replace dispatch(deleteProjectAtomic()) with api.delete('/projects/:id') |
| AddProjectMember.jsx | Replace Redux dispatch with api.post('/projects/:projectId/members', { userId }) | On success: re-fetch project or manually add member to Redux project.memberIds |
| ProjectDetails.jsx | Add 'Leave Project' button calling DELETE /projects/:id/members/:userId | On success: navigate to /projects |

## 2.5  Key: Pass 'key' from CreateProjectDialog

The project schema requires a 'key' field (4-char uppercase code like 'PROJ'). Auto-generate it in the form:

// In CreateProjectDialog.jsx, before calling api.post:

const key = formData.name.trim().slice(0, 4).toUpperCase().replace(/[^A-Z]/g, '') || 'PROJ';

await api.post('/projects', { ...formData, key });

# Phase 3 — Tasks: Wire to API

The task backend already has all endpoints (GET, GET by project, POST, PUT, DELETE). This phase is entirely about wiring the frontend to stop dispatching Redux-only and start calling the API.

## 3.1  Existing Endpoints (Already Built)

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| GET | /api/tasks | — | { tasks: [...] } |
| GET | /api/tasks/project/:projectId | — | { tasks: [...] } |
| POST | /api/tasks | { title, description, projectId, assigneeId, priority, type, dueDate } | { task } |
| PUT | /api/tasks/:taskId | { title?, description?, status?, priority?, assigneeId?, dueDate? } | { task } |
| DELETE | /api/tasks/:taskId | — | { message } |

## 3.2  Add Missing: GET single task by ID

TaskDetails.jsx navigates to /taskDetails?projectId=X&taskId=Y and currently looks up from Redux. Add a direct endpoint:

// Add to tasks.controller.js:

export const getTaskById = async (req, res, next) => {

try {

const { taskId } = req.params;

const task = await prisma.task.findUnique({

where: { id: taskId },

include: {

assignee: { select: { id: true, username: true, fullName: true, avatarUrl: true } },

creator:  { select: { id: true, username: true, fullName: true } },

project:  { select: { id: true, name: true, teamId: true } },

comments: { include: { user: { select: { id: true, fullName: true, avatarUrl: true } } }, orderBy: { createdAt: 'asc' } },

},

});

if (!task) return res.status(404).json({ message: 'Task not found' });

res.json({ task });

} catch (err) { next(err); }

};

// Add to tasks.route.js:

router.get('/:taskId', getTaskById);   // Must be AFTER /project/:projectId

## 3.3  Frontend Updates for Phase 3

| File | Change | Details |
| --- | --- | --- |
| CreateTaskDialog.jsx | Replace dispatch(addTask()) with api.post('/tasks', body) | On success: dispatch(addTask(response.task)) with real server task object |
| ProjectTasks.jsx — status change | Replace dispatch(updateTask()) with api.put('/tasks/:taskId', { status: newStatus }) | On success: dispatch(updateTask(response.task)) |
| ProjectTasks.jsx — delete | Replace dispatch(deleteTask()) with api.delete('/tasks/:taskId') for each ID | On success: dispatch(deleteTask([...taskIds])) |
| TaskDetails.jsx — load task | Replace fetchTaskDetails() logic with api.get('/tasks/:taskId') | On success: setTask(response.task), setProject(response.task.project) |
| TaskDetails.jsx — comments | Replace empty fetchComments() with api.get('/tasks/:taskId') (comments included) | Display task.comments array from response |
| TaskDetails.jsx — post comment | Replace fake simulate with api.post('/comments', { taskId, content }) | Phase 5 — implement after comments endpoint is built |

## 3.4  Fix TaskDetails Loading Bug (from original audit)

The existing fetchTaskDetails never calls setLoading(false) in error paths. Rewrite using the API:

useEffect(() => {

if (!taskId) return;

const load = async () => {

setLoading(true);

try {

const { data } = await api.get(`/tasks/${taskId}`);

setTask(data.task);

setProject(data.task.project);

} catch (err) {

console.error(err);

} finally {

setLoading(false);  // ← always called, bug fixed

}

};

load();

}, [taskId]);

# Phase 4 — User Profile

The users endpoints already exist (GET /me and PATCH /me). This phase wires them to the UI.

## 4.1  Existing Endpoints

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| GET | /api/users/me | — | { user: { id, email, username, fullName, avatarUrl, bio, teamIds } } |
| PATCH | /api/users/me | { fullName?, username?, bio?, avatarUrl? } | { user } |

## 4.2  Frontend Updates for Phase 4

| File | Change | Details |
| --- | --- | --- |
| Profile.jsx | Load user from useAuth().user (already in context) | Display: fullName, username, email, bio, avatarUrl. No API call needed for display — AuthContext has it |
| Profile.jsx — edit | On save: api.patch('/users/me', { fullName, username, bio }) | On success: update AuthContext user state and dispatch(setUser(response.user)) to keep Redux in sync |
| Settings.jsx | Same pattern as Profile.jsx for profile edits | Settings can also include password change — add POST /api/auth/change-password endpoint in Phase 4.3 |
| Navbar.jsx / Sidebar.jsx | Read user.fullName and user.avatarUrl from useAuth().user | No Redux needed for display — context is the source of truth for current user identity |

## 4.3  Add Change Password Endpoint (optional but recommended)

// Add to auth.controller.js:

export const changePassword = async (req, res, next) => {

try {

const { currentPassword, newPassword } = req.body;

const user = await prisma.user.findUnique({ where: { id: req.userId } });

const valid = await bcrypt.compare(currentPassword, user.passwordHash);

if (!valid) return res.status(401).json({ message: 'Current password is incorrect' });

const hash = await bcrypt.hash(newPassword, 12);

await prisma.user.update({ where: { id: req.userId }, data: { passwordHash: hash } });

res.json({ message: 'Password changed successfully' });

} catch (err) { next(err); }

};

// Add to auth.route.js (requires authenticate middleware):

import { authenticate } from '../middlewares/auth.middleware.js';

router.post('/change-password', authenticate, changePassword);

# Phase 5 — Comments

Comments are stored in the DB schema but have no endpoints yet. This phase adds a full comments system.

## 5.1  Create server/src/controllers/comments.controller.js

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| GET | /api/tasks/:taskId/comments | — | { comments: [...] } |
| POST | /api/tasks/:taskId/comments | { content, parentId? } | { comment } |
| PATCH | /api/comments/:commentId | { content } | { comment } |
| DELETE | /api/comments/:commentId | — | { message } |

// server/src/controllers/comments.controller.js

import { prisma } from '../prisma/client.js';

export const getComments = async (req, res, next) => {

try {

const { taskId } = req.params;

const comments = await prisma.comment.findMany({

where: { taskId, parentId: null },  // Top-level only

include: {

user: { select: { id: true, fullName: true, avatarUrl: true } },

replies: { include: { user: { select: { id: true, fullName: true, avatarUrl: true } } } },

},

orderBy: { createdAt: 'asc' },

});

res.json({ comments });

} catch (err) { next(err); }

};

export const createComment = async (req, res, next) => {

try {

const { taskId } = req.params;

const { content, parentId } = req.body;

if (!content?.trim()) return res.status(400).json({ message: 'Content required' });

const comment = await prisma.comment.create({

data: { taskId, userId: req.userId, content: content.trim(), parentId: parentId || null },

include: { user: { select: { id: true, fullName: true, avatarUrl: true } } },

});

res.status(201).json({ comment });

} catch (err) { next(err); }

};

export const deleteComment = async (req, res, next) => {

try {

const { commentId } = req.params;

const comment = await prisma.comment.findUnique({ where: { id: commentId } });

if (!comment) return res.status(404).json({ message: 'Comment not found' });

if (comment.userId !== req.userId) return res.status(403).json({ message: 'Not authorized' });

await prisma.comment.delete({ where: { id: commentId } });

res.json({ message: 'Comment deleted' });

} catch (err) { next(err); }

};

## 5.2  Create server/src/routes/comments.route.js

import { Router } from 'express';

import { authenticate } from '../middlewares/auth.middleware.js';

import { getComments, createComment, deleteComment } from '../controllers/comments.controller.js';

const router = Router({ mergeParams: true });  // mergeParams to access :taskId

router.use(authenticate);

router.get('/', getComments);

router.post('/', createComment);

router.delete('/:commentId', deleteComment);

export default router;

## 5.3  Mount in app.js

import commentRoutes from './src/routes/comments.route.js';

app.use('/api/tasks/:taskId/comments', commentRoutes);

## 5.4  Frontend Updates for Phase 5

| File | Change | Details |
| --- | --- | --- |
| TaskDetails.jsx — load comments | GET /api/tasks/:taskId/comments on mount | Replace empty fetchComments() with real API call. Remove the setInterval polling |
| TaskDetails.jsx — post comment | POST /api/tasks/:taskId/comments with { content } | On success: append new comment to local state setComments(prev => [...prev, res.data.comment]) |
| TaskDetails.jsx — delete comment | DELETE /api/comments/:commentId | Show delete button only on own comments (compare comment.userId === user.id from useAuth()) |
| TaskDetails.jsx — fix user.id | Replace hardcoded const user = { id: 'user_1' } with const { user } = useAuth() | This fixes comment alignment (own vs others) |

# Phase 6 — Strip Remaining Dummy Data

After Phases 1–5, all CRUD flows through the API. Now clean up the last dummy data references.

## 6.1  projectsSlice.js

- Delete the import of dummyProjects at the top

- The initialState is already empty — no other changes needed

- The FALLBACK_TEAM_ID = 'team_1' constant is no longer needed — delete it

## 6.2  tasksSlice.js

- Delete the import of dummyProjects at the top

- The initialState is already empty — no changes needed

## 6.3  selectors.js — Remove DUMMY_USER_BY_ID

The selectors file has a DUMMY_USER_BY_ID map that maps user IDs to local SVG images. Once real users come from the API, this becomes stale. Update:

// REMOVE:

import { dummyUsers } from '../assets/assets';

const DUMMY_USER_BY_ID = dummyUsers.reduce(...);

// The assignee field now comes directly from the API includes.

// Remove all .assignee = DUMMY_USER_BY_ID[task.assigneeId] lookups in selectors.

Since assignee is now included in every task from the API (via include: { assignee: true }), the selector no longer needs to attach it manually.

## 6.4  Add logout cleanup

Currently logout doesn't clear teams/projects/tasks from Redux. Add this to the logout handler wherever you call logout():

import { setTeams } from '../store/slices/teamsSlice';

import { setProjects } from '../store/slices/projectsSlice';

import { setTasks } from '../store/slices/tasksSlice';

const handleLogout = async () => {

await logout();

dispatch(clearUser());

dispatch(setTeams([]));

dispatch(setProjects([]));

dispatch(setTasks([]));

navigate('/login');

};

# Phase 7 — Error Boundaries & Loading States

Every page needs graceful loading and error handling. This is polish but important for production.

## 7.1  ErrorBoundary (already in your codebase)

You have ErrorBoundary.jsx. Make sure it wraps the Layout and individual pages in App.jsx:

import { ErrorBoundary } from './components/ErrorBoundary';

// Wrap Layout:

<Route path='/*' element={<ProtectedRoute><ErrorBoundary><Layout /></ErrorBoundary></ProtectedRoute>}>

## 7.2  Loading Skeleton Pattern

Each page that fetches data should show a loading skeleton while the API call is in flight. Follow this pattern in any page that makes API calls:

const [loading, setLoading] = useState(true);

const [data, setData]       = useState(null);

useEffect(() => {

const load = async () => {

try { const { data } = await api.get('/endpoint'); setData(data); }

catch (err) { console.error(err); }

finally { setLoading(false); }

};

load();

}, []);

if (loading) return <div className='animate-pulse'>Loading...</div>;

## 7.3  toast.dismiss() fix

From the original audit: toast.dismissAll() doesn't exist in react-hot-toast. Search and replace across all files:

// Find all occurrences of:

toast.dismissAll()

// Replace with:

toast.dismiss()

Affected files: ProjectTasks.jsx, TaskDetails.jsx

## 7.4  format() null check fix

Also from the original audit: date-fns format() crashes if dueDate is null. Add guards everywhere:

// Replace:

format(new Date(task.due_date), 'dd MMMM')

// With:

task.due_date ? format(new Date(task.due_date), 'dd MMMM') : '—'

# Phase 8 — Schema Fix & prisma migrate

Once all backend controllers are in place, run a proper migration to ensure Neon DB is in sync.

## 8.1  Checklist before migrating

- schema.prisma has url = env('DATABASE_URL') and directUrl = env('DIRECT_URL')  ✓

- server/.env has DATABASE_URL and DIRECT_URL filled with real Neon strings  ✓

- All new controllers tested locally  ✓

## 8.2  Run migration

cd server

npx prisma migrate dev --name add_missing_endpoints

npx prisma generate

This creates a new migration file in server/prisma/migrations/ and applies it to Neon.

## 8.3  Verify in Neon

In Neon console → SQL Editor, verify all tables exist:

SELECT table_name FROM information_schema.tables WHERE table_schema = 'public' ORDER BY table_name;

Expected: activity_logs, comments, labels, notifications, project_members, projects, task_labels, tasks, team_invites, team_members, teams, users

# Quick Reference — Complete API Surface

## Auth

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| POST | /api/auth/register | { fullName, username, email, password } | { user, accessToken } |
| POST | /api/auth/login | { email, password } | { user, accessToken } |
| POST | /api/auth/logout | — | { message } |
| POST | /api/auth/refresh | — (uses cookie) | { accessToken } |
| GET | /api/auth/me | — (uses cookie) | { user } |
| POST | /api/auth/forgot-password | { email } | { message } |
| POST | /api/auth/reset-password | { token, newPassword } | { message } |
| POST | /api/auth/change-password | { currentPassword, newPassword } | { message } |

## Users

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| GET | /api/users/me | — | { user } |
| PATCH | /api/users/me | { fullName?, username?, bio?, avatarUrl? } | { user } |

## Teams

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| GET | /api/teams | — | { teams: [...] } |
| POST | /api/teams | { name, description } | { team } |
| GET | /api/teams/:teamId | — | { team } |
| PATCH | /api/teams/:teamId | { name?, description? } | { team } |
| DELETE | /api/teams/:teamId | — | { message } |
| POST | /api/teams/join | { inviteCode } | { team } |
| POST | /api/teams/:teamId/members | { userId } | { message } |
| DELETE | /api/teams/:teamId/members/:userId | — | { message } |

## Projects

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| GET | /api/projects | — | { projects: [...] } |
| POST | /api/projects | { name, teamId, key, description?, status? } | { project } |
| GET | /api/projects/:projectId | — | { project } |
| PATCH | /api/projects/:projectId | { name?, description?, status?, priority? } | { project } |
| DELETE | /api/projects/:projectId | — | { message } |
| POST | /api/projects/:projectId/members | { userId } | { message } |
| DELETE | /api/projects/:projectId/members/:userId | — | { message } |

## Tasks

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| GET | /api/tasks | — | { tasks: [...] } |
| POST | /api/tasks | { title, projectId, assigneeId?, priority?, type?, dueDate? } | { task } |
| GET | /api/tasks/:taskId | — | { task } |
| PUT | /api/tasks/:taskId | { title?, status?, priority?, assigneeId?, dueDate? } | { task } |
| DELETE | /api/tasks/:taskId | — | { message } |
| GET | /api/tasks/project/:projectId | — | { tasks: [...] } |

## Comments

| Method | Endpoint | Body / Params | Returns |
| --- | --- | --- | --- |
| GET | /api/tasks/:taskId/comments | — | { comments: [...] } |
| POST | /api/tasks/:taskId/comments | { content, parentId? } | { comment } |
| DELETE | /api/comments/:commentId | — | { message } |

Generated by Claude • Anthropic • March 2026